**Final project group 1**

**\_Electric\_Disturbance\_Events**

* **The project consists of 7 team members**
* **The project started in 23/9/2024**
* **The project will be delivered in 20/10/2024**
* **The project team members will be delivered the project on four phases (Cleaning-KPIs-DashBoard-Report&Presentation)**
* **The project team members held several meetings through Zoom meetings to discuss roles and responsibilities**
* **The project team decompose the work breakdown structures to facilitate deliver the project at the deadline**

**The First Phase (Cleaning)30/9/2024**

* **The roles and responsibilities: -**

|  |  |
| --- | --- |
| **El-Sayed Abd El Latif El-Sayed** | **Make Cleaning From 2002-2010** |
| **Kirolos Adel** | **Make Cleaning From 2011-2014** |
| **Ahmed Nasser** | **Make Cleaning From 2015-2022** |
| **abdelmegeid Mamdouh abdelmegeid** | **Make Cleaning 2023+ Make Append From 2002-2023** |
| **Mustafa Sayed Sayed** | **Make Cleaning on The Two Columns (Demand loss- People Effected)** |

**The Second Phase (KPI)3/10/2024**

|  |  |
| --- | --- |
| **Philopateer Magdy** | **Make KPI** |

**The Third Phase Dashboard**

|  |  |
| --- | --- |
| **abdelmegeid Mamdouh abdelmegeid** | **Create Measures** |
| **El-Sayed Abd El Latif El-Sayed** |
| **Mustafa Sayed Sayed** | **Create Dashboard** |
| **El-Sayed Abd El Latif El-Sayed** |

**The Fourth Phase Reporting&Presentation**

|  |  |
| --- | --- |
| **Philopateer Magdy** | **Create the Reporting and Presentation** |
| **Abd elmegeid Mamdouh abd elmegeid** |

|  |  |
| --- | --- |
| **abdelmegeid Mamdouh abdelmegeid** | **Review the Final Append, The Final report and the assumptions.** |
|  |
| **Abd elmegeid Mamdouh abd elmegeid:** **Responsible for the final delivery of the project** | |